Comprehensive Guide: Development of a Bionic Wearable for Parkinson's Essential Tremor Control Using HASEL Actuators

1. Introduction

This project aims to create an innovative bionic wearable device designed to help individuals with Parkinson's disease and essential tremors. The device uses HASEL actuators to provide real-time tremor suppression, offering smoother, more natural movements. The focus is on developing a cost-effective, high-performance device that is comfortable, discreet, and user-friendly.

2. Project Objectives

- Design and Develop a bionic wearable that effectively suppresses tremors.

- Integrate HASEL actuators for smooth and responsive motion control.

- Ensure Cost-Effectiveness while maintaining high-quality standards.

- Optimize the Design for comfort, usability, and discreetness.

3. Component Selection and Cost Estimation

3.1 HASEL Actuators

- Description: HASEL actuators are selected for their ability to produce smooth, responsive movements that mimic natural muscle actions. These actuators are ideal for counteracting involuntary tremors in real time.

- Supplier: Sourced from Chinese manufacturers via platforms like Alibaba or directly from research institutions.

- Estimated Cost per Unit:

  - Direct Purchase from China: ₹8,000 to ₹24,000 each (USD $100 to $300)

  - Shipping: ₹4,000 to ₹12,000 (USD $50 to $150)

  - Customs Duties: ₹2,000 (USD $25) estimated at 10% of product value.

- Total Estimated Cost per Actuator: ₹14,000 to ₹38,000 (USD $175 to $475)

3.2 Microcontroller

- Recommended Model: ESP32 for its enhanced processing power, built-in Wi-Fi, and Bluetooth capabilities.

- Estimated Cost:

  - ESP32: ₹600 to ₹1,000 (USD $8 to $13)

3.3 Power Supply

- Recommended Battery: Lithium Polymer (LiPo) Battery

  - Capacity: 2000mAh to 3000mAh, chosen based on the higher power requirements of continuous actuation.

- Estimated Cost:

  - ₹1,200 to ₹2,000 (USD $15 to $25)

3.4 Sensors

- Types: Inertial Measurement Unit (IMU), Pressure Sensors, or EMG Sensors.

- Recommended Model: MPU-6050 (IMU) or EMG Sensors for real-time muscle activity detection.

  - MPU-6050: Combines a 3-axis gyroscope and a 3-axis accelerometer.

  - EMG Sensors: Detect electrical activity produced by muscles, enabling real-time tremor detection.

- Estimated Cost:

  - MPU-6050: ₹300 to ₹500 (USD $4 to $6)

  - EMG Sensors: ₹2,500 to ₹4,000 (USD $30 to $50)

3.5 Communication Module

- Recommended Model: HC-05 Bluetooth Module or Wi-Fi Module (ESP8266)

  - HC-05: Basic Bluetooth module for wireless communication with a smartphone app.

  - ESP8266: A Wi-Fi module that offers advanced connectivity options.

- Estimated Cost:

  - HC-05: ₹300 to ₹500 (USD $4 to $6)

  - ESP8266: ₹400 to ₹600 (USD $5 to $8)

3.6 Structural Components

- Materials: Lightweight 3D-printed plastics (e.g., PLA, TPU) or flexible silicone for enhanced comfort.

- Estimated Cost: ₹1,000 to ₹3,000 (USD $13 to $40) depending on the complexity of the design.

3.7 Miscellaneous Components

- Includes: Wiring, Connectors, PCB Fabrication, etc.

- Estimated Cost: ₹1,000 to ₹2,000 (USD $13 to $26)

4. Total Estimated Project Cost

| Component | Low-End Cost (INR) | High-End Cost (INR) |
| --- | --- | --- |
| HASEL Actuators | ₹14,000 | ₹38,000 |
| Microcontroller | ₹600 | ₹1,000 |
| Power Supply | ₹1,200 | ₹2,000 |
| Sensors | ₹300 | ₹4,000 |
| Communication Module | ₹300 | ₹600 |
| Structural Components | ₹1,000 | ₹3,000 |
| Miscellaneous Components | ₹1,000 | ₹2,000 |
| Total (Approx.) | ₹18,400 | ₹50,600 |

5. Principle of Working

5.1 HASEL Actuators

HASEL actuators function by applying a high voltage across a flexible, liquid-filled elastomeric shell. Electrostatic forces generated within the shell cause it to contract or expand, producing precise, smooth motion. In this project, the actuators are used to counteract involuntary tremors by generating opposing forces that stabilize the limb.

5.2 Sensors and Control System

- IMU (MPU-6050) or EMG Sensors: The sensors detect involuntary tremors by monitoring muscle activity or motion. This data is continuously sent to the microcontroller.

- Microcontroller (ESP32): The microcontroller processes sensor data in real-time and adjusts the actuation of the HASEL actuators to counteract the detected tremors.

- Power Supply (LiPo Battery): Powers the entire system, with sufficient capacity to sustain continuous operation.

5.3 Communication Module

- Bluetooth (HC-05): Enables wireless communication with a smartphone app, allowing users or caregivers to monitor tremor activity and adjust device settings remotely.

6. How the Device is Made

6.1 Design and 3D Modelling

- Design the Wearable: Create a design focused on ergonomics, ensuring the device fits comfortably and securely around the user's wrist or forearm.

- Component Integration: Plan the placement of the HASEL actuators, sensors, microcontroller, and battery within the structure. The design should allow easy access for assembly and maintenance while ensuring discretion.

6.2 3D Printing and Fabrication

- Print Structural Components: Use a 3D printer to create the wearable’s body, choosing materials that provide flexibility and comfort.

- Assemble the Device: Attach the HASEL actuators, sensors, microcontroller, and other components within the printed structure. Ensure all connections are secure and properly insulated.

6.3 Circuit Design

- Schematic Design: Create a circuit diagram, showing connections between the microcontroller, actuators, sensors, power supply, and communication module.

- PCB Layout: Design the PCB layout and send it for fabrication if necessary.

- Wiring: Solder the components according to the schematic, ensuring that all connections are correct and stable.

6.4 Programming

- Write the Firmware: Develop code that processes sensor data and controls the actuators to counteract tremors. The code should be optimized for real-time operation to ensure the wearable responds immediately to detected tremors.

- Upload and Test: Upload the firmware to the microcontroller and conduct initial testing. Adjust the code as needed to optimize performance.

6.5 Testing and Iteration

- Test Movements: Evaluate the device’s performance by testing its ability to suppress tremors. Make necessary adjustments to improve effectiveness.

- Refinement: Iterate on the design, code, or component placement to enhance performance and comfort. Continue testing until the device meets all functional and ergonomic requirements.

7. Circuit Diagram and Explanation

7.1 Basic Circuit Diagram

(Refer to the following description to create a visual circuit diagram.)

- Microcontroller (ESP32):

  - Power Supply: Connected to a LiPo battery with a voltage regulator for stable power.

  - Sensors (IMU MPU-6050/EMG): Connected via the I2C or analog interface.

  - HASEL Actuators: Controlled by PWM-capable digital pins on the microcontroller.

  - Bluetooth Module (HC-05): Connected via UART pins for wireless communication.

  - PCB: Custom PCB or breadboard used for organizing and soldering components.

7.2 Working of the Circuit

- Sensor Data Acquisition: The sensors continuously monitor muscle activity or motion and send data to the microcontroller.

- Data Processing: The microcontroller interprets this data and adjusts the actuation of the HASEL actuators to counteract tremors. The goal is to produce smooth, opposing forces that stabilize the limb.

- Actuation: The HASEL actuators respond to the microcontroller’s signals, providing real-time tremor suppression by generating opposing forces to the detected tremors.

- Communication: The Bluetooth module enables wireless communication with a smartphone app for monitoring and control.

8. Project Timeline

| Phase | Estimated Duration |
| --- | --- |
| Research and Planning | 2-4 weeks |
| Component Procurement | 2-3 weeks |
| Design and 3D Modeling | 1-2 weeks |
| 3D Printing and Fabrication | 1-2 weeks |
| Circuit Design and Soldering | 1-2 weeks |
| Programming and Testing | 2-4 weeks |
| Iteration and Refinement | 2-4 weeks |
| Total Estimated Time | 11-21 weeks |

9. Potential Suppliers

- HASEL Actuators: Chinese suppliers via Alibaba or research institutions.

- Microcontrollers: Local electronics stores or online platforms (Amazon, Element14).

- Sensors: Local suppliers or online platforms (Amazon, RS Components, Adafruit).

- 3D Printing Services: Local makerspaces or online services like Shapeways.

- PCBs: Custom fabrication via JLCPCB or PCBWay.

10. Final Notes

This detailed guide provides a comprehensive roadmap for developing a wearable device to control essential tremors associated with Parkinson's disease. By following the steps outlined, you can create a functional, cost-effective, and impactful device. This project, which integrates cutting-edge technology with practical solutions, has the potential to make a significant impact on the lives of those affected by tremors.